This document is the property of General Motors Co.  No rights are granted to use this document for any purpose other than the furnishing of services or supplies to General Motors Co.

APPENDIX D

PROGRAM DELIVERABLES

- Contents

1	Timing and Delivery Requirements	3

2	Prototype and Production Part Failure	4

3	Supplier Support	5

4	Quote Package	7

5	Program Deliverables	9

6	Technical Review	10

# Timing and Delivery Requirements

## Appendix B of the SOR package outlines the timing and delivery requirements for engines to meet the GM build schedule where pre-production and production volumes are listed.  Appendix B does not include extra parts for development.

## Extra components will be ordered in addition to the normal prototype engine build volumes with each design or processing change that may impact performance. These parts are to be used for component development and probe testing.  Quantity of parts may vary depending on the amount of component level testing required.  These components may need to be at maximum / minimum tolerance per direction from the Design Release Engineer.  These parts should be delivered directly to the Design Release Engineer or directly to the component test laboratory.

## Pre-production parts off experimental tooling should be processed in a manner that represents the anticipated production intent processes. Any and all deviations must be documented using the PPQP deviation approval process.

## GM will validate the Gamma parts and processes, thus NO CHANGES can be made without written permission and validation.  Any and all deviations are to be documented using the PPQP / PPAP deviation approval process.

## It is vital that the supplier understands that parts provided for Gamma are expected to be production tooled using the production intent process (assembled on automated line if available).  It is expected that all casting features such as parting lines, draft, ejector pins, etc. are included in the Gamma designs and the first Gamma parts.  No changes are allowed (NONE) without written permission from the Design Release Engineer.  These changes would include:

## Tier 2 suppliers

## Part washer or wash process/fluid

## Tool types or feed rates.

# Prototype and Production Part Failure

## The component must pass all component, dynamometer, and vehicle based testing without failure.  This requirement applies regardless as to whether or not the test was scheduled and documented with the specific purpose of validating the component for Production approval.

## Tests conducted by GM and/or by the Supplier may result in a part failure or suspected failure.

    - A formal “test incident” report must be issued by the test engineer responsible for the testing whenever an apparent or suspected part failure occurs.

    - If a “test incident” part is shipped to the supplier, the supplier must analyze the part and submit a formal written report to the GM DRE within five (5) working days of receiving the part.

## The tier 1 supplier is responsible for resolving all issues relative to defective part assemblies.  Examples of defective assemblies include, but are not limited to, the following:

    - Parts that have failed an air leak test.

    - Parts that have been cast or molded incorrectly.

    - Parts that have been machined incorrectly.

    - Parts that have been assembled incorrectly.

## If the analysis process for evaluating a test incident and/or defective part assembly requires more time than allocated per requirements listed above, an interim response (within ten days) including the projected date for submitting the final analysis report may be acceptable pending approval by the GM DRE.

    - Delays are expected to be associated with the process time required to complete an analysis method/procedure and not with delays initiating the analysis work.

## A file summarizing general report documentation guidelines is attached below:

## In general, the analysis reports are expected to be one to two pages in length.  Required information is summarized as follows:

    - Problem Definition, Root Cause, Intermediate Fix, Long-term Corrective Action, and Feedback.

      - For pre-Production part test incidents, the analysis report is to be completed in accordance with the guidelines specified in the “5-Phase Problem Resolution” documents attached below:

      - For Production part test incidents, the “5 Why’s, 3-Times” drill deep worksheet is to be completed and included with the analysis report.

## A copy of all test incident and analysis reports must be emailed to the GM DRE and Technical Specialist.

## If root cause of the test incident is identified to be related to supplier design, manufacturing, process, or quality control, the supplier must replace all test incident parts at no cost to GM and in a timely manner with planned part delivery dates approved by the GM DRE.

# Supplier Support

  - In addition to the responsibilities specified per GMW16530, the supplier must provide the GM Product Development Team (PDT) with the following support:

    - Support must meet the expectations of GM Engineering as defined in the document below:

    - Engineering contact must be fluent in English (both spoken and written) or in the domestic language of the DRE.  The engineering contact must also speak the language of the country of origin for the supplier design and production facilities.

    - Product Development Team (PDT) meetings are to be held at the location in which the GM DRE resides and managed by a Project Manager representing the supplier.

      - The PDT meetings must be scheduled at least twice a month unless otherwise approved by the GM DRE.

      - PDT meeting agenda items should include the following topics:

        - Review and resolve design changes and cost impact

        - Review and resolve drawing changes

        - Review and resolve manufacturing and process development issues

        - Review and resolve Analysis, Development and Validation status and issues

        - Review and resolve packaging concerns

        - Review and resolve material handling concerns

        - Review project timing to insure pre-production material, PPAP, and production launch activities stay on time to meet program requirements.

      - PDT meetings must also include participation of tier 2 suppliers as required to insure items listed above are identified and resolved so as not to negatively impact program needs.

    - The Project Manager representing the supplier is responsible for recording and maintaining PDT meeting notes.

      - Meeting notes must be submitted to the GM DRE and SQE within one week after each meeting.

      - The meeting notes must include a list of attendance, open and closed issues, cost impact log, and any other pertinent information as discussed during each meeting and/or requested by the GM DRE and SQE.  The file below is provided for reference.  The format for meeting notes must be approved by the GM DRE and SQE.  Meeting notes should be in an electronic format and easily searched/sorted/filtered.

    - A complete history of the meeting minutes, open and closed issues, cost impact log, and any other pertinent information such as test and evaluation reports shall be provided to the DRE and Technical Specialist at each major program milestone (Alpha, Beta, Gamma, PPAP)

      - References to the SOR specifications must also be included as appropriate.

    - The supplier Project Manager is expected to create a detailed Project Plan using Microsoft Project for each engine build phase MRD (material required date) unless otherwise agreed upon by the GM DRE and SQE.  Project Plans must identify all key activities and respective lead times for preparing operations and making parts including, but not limited to, the following:

      - Supplier lead times for processing GM purchase orders before initiating tooling, fixture, or other payment based activities.

      - Tooling and fixture fabrication activities.

      - Shipping and handling activities.

      - Tooling set-up and trial run lead times.

      - Lead time to make parts.

      - Part assembly and inspection activities.

      - Dimensional layouts / part measurement activities.

# Quote Package

  - Quotes must provide the minimum amount of information as required per GMW16530 and detailed within this document.

  - Quotes that do not provide the required information will not be considered.

  - GM is receptive to ideas (design, material, or process improvements, etc) that will permit the best possible system at the lowest cost.  Any alternative ideas and suggestions should be discussed prior to the due date for this request for quote.  If mutually agreed upon, the supplier can quote the system outlined in those specifications on a separate line item basis for each proposed option.

  - The following information is requested in addition to the requirements stated in GMW16530 as an addendum to the quote package.  All requested details below must also be provided for the casting design, casting source, and casting plant location if the part is a cast component.

    - A detailed list identifying all deviations and exceptions from the supplied 3D model, 2D drawing and SOR.

    - Summary of past relevant project experiences.

    - Include the cost to permanently serialize each assembly; include this cost as a separate item unless otherwise specified as required.

    - A detailed list identifying all differences between Prototype and Production PPAP parts relative to equipment, tooling, materials, and manufacturing processes.

      - The GM Pre-Production Material Survey Form has been attached below.  This form was created to support the process of documenting pertinent differences between tooling, equipment, material, processes, and piece cost for pre-Production and Production parts. Expand the rows in each table and add attachments as needed to provide detailed information. It is very important to ensure the costs for pre-Production materials are clearly identified.

    - Approximate lead time estimates for preparing equipment, processes, and tooling for both pre-Production and Production parts.  Lead time for production tooling should also include the number of weeks required to PPAP the part.

    - Approximate lead time for manufacturing and delivering sample parts to GM after the initial design has been released.

    - Cycle time and volume capacity estimates for the supplier Production facility, including the casting facility if the part is a cast component.

      - Define cycle time estimates for each manufacturing station and any possible bottlenecks.

      - Define the daily Production volume estimate assuming a 1 shift/8 hour operation.

    - Proposed plant layout and identification of any major new equipment required to support this project.

    - Explanation of equipment and production process flow.  Description of the production process flow includes detailing which operations will be done in house, and which (if any) will be sent to a Tier II and/or III supplier.  If Tier II/III supplier(s) will be used, provide the supplier(s) name and a contact(s).  For outsourced processes, the potential sources must be approved by GM Product Engineering and reviewed during the tech review.

    - Identify contingency plans that will maintain the Production delivery schedule of parts to GM in the event that the Production process is interrupted for an unforeseen circumstance.

    - Shipping, warehouse, and inventory management plans.

    - Corrosion protection plan, if required.

    - Hardness, heat treat condition and typical microstructures of the proposed materials if applicable.

## Prototype part piece prices must be clearly detailed in the quote.

    - The term “Prototype” as used in this document refers to all pre-Production parts and build phases.

    - The term “Experimental” may also be used during the design development process.  This term is used to identify parts that are either partially or entirely hand-fabricated or otherwise do not meet drawing specifications to some extent.

      - The decision to make experimental parts is often unplanned and the result of unexpected design challenges causing subsequent delays to the development plan thereby requiring expedited part procurement actions to support preliminary testing as the Prototype part design and tooling are developed.

# Program Deliverables:

  - Summary of Deliverable Items:

| Item |  | Required By Date | Submit To GM |
| --- | --- | --- | --- |
| Supplier Key Corporate Information |  | With Quote | Buyer |
| Corporate Organization Chart | Draft | With Quote | Buyer |
| Engineering Contacts with Management | Draft | With Quote | Buyer |
| Supplier Single Contact Person | Draft | With Quote | Buyer |
| Supplier Executive Home Phone Numbers | Original | With Quote | Buyer |
| Resource Plan | Draft | With Quote | Buyer |
|  | Final | 3 Mon After Contract | Design Responsible Engineer (DRE) |
| Tier 2 Supplier List | Draft | Tech Review | Buyer, DRE and SQE |
|  | Final | With Final Quote | Buyer, DRE and SQE |
| Proposed Revisions to SOR |  | With Quote | Buyer |
| Program Plan | Draft | With Quote | Buyer |
|  | Final | 3 Mon After Contract | DRE |
| Program Expense Summary |  | Monthly | Buyer |
| Conformance to Program Imperatives | Draft | With Quote | DRE |
|  | Update | Monthly | DRE |
| Engineering Plan | Draft | With Quote | Buyer |
|  | Update | 3 Month After Contract | DRE |
| APQP Check List | Draft | With Quote | Supplier Quality Engineer (SQE) |
|  | Update | Monthly | SQE |
|  | Updates | As Required | Buyer |
| Open Items List |  | 2 Times per Month | DRE |
| Problem Notification |  | As Required | Buyer and DRE |
| Mass Reporting | Original | With Quote | Buyer |
|  | Updates | With Each Change | DRE |
| Design Information |  | 3 Month After Contract | DRE |
| Request for Part Marking Approval |  | As Required | DRE |
| DFM/DFA Plan |  | With Quote | DRE |
| Bill of Materials |  | With Quote | DRE |
| Exploded Illustration of System Design |  | With Quote | DRE |
| Pre-Production Build Information |  | As Required | DRE |
| Final SSTS (from RASIC) |  | If Required | DRE |
| Test Reports (from RASIC) |  | 2 Weeks After Test | DRE |
| Recyclability Forecast | Draft | With Quote | Buyer |
|  | Final | Design Release | DRE |
| ADV Deliverables (from APPENDIX G) |  | As Required | DRE |

# Technical Review

  - GM requests quotes and pursues business with suppliers that have the technical expertise to support the design development process in addition to providing Production manufacturing operations to supply Production parts for the engine program.

    - GM sources products based upon quality, service, price, responsiveness, and other factors that can be expected to influence the success of a design project.

## A Technical Review will be scheduled with selected supplier(s) based on the review of quote packages.

    - Suppliers selected for a Technical Review are expected to create a formal presentation explaining the reasons for which they are the most qualified supplier to manufacture the part(s) described in this document for GM.

    - GM representatives in attendance during Technical Reviews may include the following:

      - Design Responsible Engineer

      - Technical Specialist

      - Materials Engineer

      - Engineering Group Manager

      - Supplier Quality Engineer

      - Purchasing Buyer

      - Purchasing Program Manager

## An electronic copy of a file including the below listed information must be provided during the Technical Review:

    - List all parts currently supplied to GM including part description, part number, and associated vehicle and/or engine program as applicable.

      - Identify which of the currently supplied parts are experiencing a problem of any kind and the status of root cause analysis and corrective action(s) being initiated to resolve the issue.

    - Summary of current PRRs, internal and external PPM and external IPTV performance for a part similar to the part being quoted.

    - If applicable, provide an overview of a design similar to the part being quoted that your company currently supplies.  If the part is a cast or molded component, describe the size and type of casting/molding machines you will use to manufacture the GM part in comparison to the current production similar part.

    - Describe the proposed pre-production and production processes step by step.  Be sure to include descriptions of the casting process if the part is a cast or molded component.

      - Present the type of tooling steel intended for use to make pre-production and gamma/production intent parts at the technical review.

      - Review proposed locations of primary locators, machining locators, parting lines, and ejector pin locations at the time of the technical review.  Based on supplier input in conjunction with the initial part design used for sourcing, final locators, parting lines, and ejector pin locations must be submitted to the DRE no later than 12 weeks before the beta phase PPDR and finalized 6 weeks before the beta phase PPDR.

    - Description of the process that will be implemented to meet the cleanliness specification.

      - Verify if this process is currently being used for another part supplied by your company.

    - Describe your compliance with leak check criteria, including your current methods for leak check.

    - Describe all other process control and quality requirements.

      - Include pictures of acceptance criteria for how much die checking is allowable on the part at “end of die life” if the part is a die cast component.  This will be used to determine when dies need to be repaired and or replaced.

      - Describe the plan for providing technical support during the development part of the program.

    - Describe the production plan to meet LCR and MCR volumes including number of shifts per week and hours per shift.

    - Describe your experience with Design for Six Sigma (DFSS) and PQC’s.

    - Describe the systems that are planned to ensure all sub-components are delivered with the assembly.

    - Include a DFMEA, PFMEA, and Control Plan for at least one similar part.

    - Include the ADV test plan for at least one similar part, including the specific Analysis, Development and Validation tests you performed.

    - Include a preliminary time line detailing your plan for delivering parts in accordance with Program Plan dates as listed in Appendix B.

      - Review plan to meet MRD for beta phase hardware

      - Review plan to meet MRD for gamma phase hardware

      - Review plan to meet PPAP timing and start of production timing at sufficient volumes

    - Include a list and risk assessment for all Tier 2 suppliers from whom you plan to purchase sub-components.

    - Review the feasibility letter of meeting all SOR specifications.